**[Interim Project Status Report](https://www.cs.drexel.edu/~augenbdh/cs275_su16/project/CS275_Project_Overview.ppt)**

Current Task Status:

* Create HTML Template (Status: **75% Completed**)

1. Create HTML Outline (Status: **100% Completed**) --- Owner: Kexin Han
2. Add basic content including images and buttons (Status: **50% Completed**) ---Owner: Kexin Han and Qinjianhong Yang
3. Add CSS Styling Code (Status: **45% Completed**) --- Owner: Kexin Han

* Add MySQL Tables (Status: **25% Completed**)

1. Create Menu Item List (Status: **75% Completed**) --- Owner: Qinjianhong Yang
2. Create Income Table (Status: **30% Completed**) --- Owner: Qinjianhong Yang
3. Add insert, update and delete stored procedure for Menu Item Table (Status: **0% Completed**) --- Owner: Kexin Han

* Add JavaScript Actions (Status: **10% Completed**) --- Owner: Kexin Han and Qinjianhong Yang
* Add test data to the database (Status: **0% Completed**) --- Owner: Qinjianhong Yang
* Test and Debug the Application (Status: **0% Completed**) --- Owner: Kexin Han and Qinjianhong Yang

The project currently follows the planned schedule and is working in progress with a steady pace.